## 3/4/25 Weekly Report

1. Team member: Yosep Ha
   * Hours worked: 4-5 hours
   * Tasks completed:
     + download button
     + download button to download files from backend to frontend login page
     + page for login
     + after login, navigate to upload files page
   * Tasks for next week:
     + change login page to match figma design
     + change upload page to match figma
2. Team member: Havish Chaganti
   * Hours worked: 2-3 hours
   * Tasks completed: Created a table in a database from an excel file using Python
   * Tasks for next week: Yet to decide
3. Team member: Haeun Kim
   * Hours worked: 2-3 hours
   * Tasks completed:
     + Finalized UIUX design
     + Set up the back-end environment
   * Tasks for next week:
     + Improve string comparison class
     + Implement string comparisons to compare basic requirements (ex. GPA, major, etc.)